This table shows the Tasks and Sub-Tasks for the role of Data Modeller.

Role : Data Modeller

R = Responsible

A = Accountable

C = Consulted

| RASCI | TASKS | SUB-TASKS |  |
| --- | --- | --- | --- |
| C | Establish Data Analysis and Modelling Workflow and Standards |  | Check Standards Compliance Catalogue in Appendix A. Check Library of Modelling Patterns. Review naming standards. Confirm check-in and check-out procedures for Data Model Management and Quality Assurance. |
| R | Model Data | Conceptual Model | This Model shows Entities and Relationships Follow these Steps to create the Model :- - Identify the ‘Things of Interest’ that are in scope - Identify how they are related - Determine other characteristics of the Entities - Draw the Model in Word and a Modelling Tool Check business level Entities, Attributes and Descriptions. Obtain Sign-off from Business Stakeholders. |
|  |  |  | Review with Project Team, Data Stewards and Business Analysts and obtain Sign-off. |
|  |  | Logical Model | Check for multiple Models. Use appropriate Design Patterns, eg Addresses. Plan Walkthroughs with Stakeholders. Review Business Rules and obtain Sign-off. |
|  |  |  | Check for populated Master Data, eg Addresses. Minimise/eliminate data duplicates. Confirm and extend Reference Data as appropriate. |
|  |  | Physical Model | Verify data types Confirm Business Rules and encode in triggers, procedures and column/field/element data types. Ensure physical models are lodged in the Project Data Model Repository. |
| R | Assure Data Model |  | 5.5 Assure Model (page 24) Check relational models are fully normalised. Warehouse models must be fully compliant with best practice star/snowflake design patterns. Use defaults wherever possible. Ensure that all models have entities and attributes described as per ISO 11179 description standards. Ensure that master data has been utilised wherever possible. Ensure that reference data has been modelled wherever possible. Ensure that standard design patterns have been used. Ensure the Model conforms to the Subject Area Design Pattern. |
| A | Implement Model within Solution Development Life Cycle |  | Establish target Database and generate DDL from Data Modelling Tool. Submit DDL to DBAs for implementation of the data repository. The Data Architect must ensure all DDL Scripts are run as provided. After alterations, a full Current State Analysis must be performed as defined by the Current State Analysis Guide |

A note on ISO 11179 is provided in the companion document.